## Slide 1: COVID Lens
Progress Report 3
Isaac Taylor, Mark He, Reagan Berhe, Seth Goodwin, Tammy Ogunkale

## Slide 2: Overview: What is COVID Lens?
An iOS application that will be utilized as a viable countermeasure to the current safety and social threats posed by the COVID-19 virus.
The main goal of COVID Lens is to inform and protect members of the UNCG community from the COVID-19 virus.
Basic Features are:
  COVID-19 statistics
  Interactive map
  Self-report form

## Slide 3: Today...
Overall Implementation Progress / Work to be Completed
Overall Testing Progress
Preliminary Demonstration

## Slide 4: Overall Implementation Progress
User Interface ~ 90% complete
  Additional COVID-19 statistics on Home Page
  Add account preferences page/view → accessibility & accommodations
Database ~ 100% complete
Data Analysis ~ 90% complete
  Connecting data analysis script to REST API successfully
  Additional COVID-19 statistical analysis

## Slide 5: Overall Implementation Progress
REST API ~ 80%
  Handling app requests
  Connecting to the python data analysis script
Swift/SwiftUI Logic ~ 75% complete
  Properly handle user credentials and current state (logged in/logged out) using GoogleSignIn
  Add validation and popup alerts for invalid user signup fields (e.g., non-matching passwords)
  Disallow user to submit multiple self-reports → lock report for 2 weeks after submission
  Notify user upon report being confirmed

## Slide 6: Overall Testing Progress
Swift Unit Tests ~ 33%
  API Fail Safe Defaults
  UI Testing
  API / Server Performance Testing

## Slide 7: Overall Testing Progress
PHP Unit Tests ~ 90%
  Test Python Script Caller
  Replace test data with actual data from application
  Test for connectivity from application
 | Create | Read | Update | Delete | Sign In Request | Sign Out Request
Admin | ✔ | ✔ | ✔ | ✔ | ✔ | ✔
Alert | ✔ | ✔ | ✔ | ✔ |  | 
Map Locations | ✔ | ✔ | ✔ | ✔ |  | 
Resources | ✔ | ✔ | ✔ | ✔ |  | 
Report | ✔ | ✔ | ✔ | ✔ |  | 
User | ✔ | ✔ | ✔ | ✔ | ✔ | ✔

## Slide 8: Preliminary Demonstration...